FLEX-LIVING

Business Requirements Document (BRD) | Product Requirements Document (PRD) | Technical Specification

Version 2.0 — Fused Strategic & Technical Build Plan

Classification: Confidential — Engineering, Product & Operations Reference

Target Markets: Accra (Ghana) -> Lagos (Nigeria) -> Nairobi (Kenya) -> Pan-African

Document Date: August 2026

TABLE OF CONTENTS

- Executive Summary

- Market Context & Problem Analysis

- Product Vision & Positioning

- Business Requirements (BRD)

- Product Requirements (PRD)

- System Architecture & Service Domains

- Data Models & Database Schema

- API Specification

- Infrastructure Badging & Verification Matrix

- Field Scout Engine & Cryptographic Audit

- Escrow, Payments & Multi-Rail Financial Architecture

- SLA & Automated Dispute Engine

- Move-In & Logistics Concierge

- Security, Compliance & Regulatory Framework

- Infrastructure & DevOps Stack

- Implementation Roadmap

- Risk Register & Mitigation

- Success Metrics & KPIs

- Appendices

1. EXECUTIVE SUMMARY

1.1 The Opportunity

The African urban rental market is a $180+ billion addressable market impaired by systemic trust failures: - Advance rent extortion: 18-24 months upfront in West Africa (vs. 1 month globally) - Predatory middlemen: 10-20% commission on total advance amounts - Listing fraud: 70% of online listings in Nigeria are fake or fraudulent - Infrastructure opacity: No verification of power, internet, water, or security before move-in - Diaspora exclusion: $95B+ in annual remittances with no trusted property management rail

1.2 The Solution

Flex-Living is Africa’s first verified living infrastructure platform – not a rental marketplace, but a trust-and-financial layer that makes renting in Africa safe, flexible, and fair.

Core Value Propositions

| Stakeholder | Promise | Mechanism |
| --- | --- | --- |
| Tenants | “Rent without the burden” | Flex-Advance financing, verified badges, automated SLA protection |
| Landlords | “List free, earn more” | Zero commission, verified tenant matching, automated rent collection |
| Flex Guides (Scouts) | “Earn from your community” | Per-verification pay + match commissions + community status |
| Diaspora Investors | “Manage Africa from anywhere” | USDC rails, automated escrow, tax compliance, verified badges |
| Employers | “Housing as a benefit” | Payroll deduction integration, employee retention tool |

1.3 The Fusion Thesis

This document fuses two strategic inputs: 1. Deep market strategy – Community-driven growth, offline-first design, zero-commission model, RentSusu financing, pan-African expansion 2. Technical PRD v1.0 – Microservices architecture, cryptographic scout audits, infrastructure badging, automated SLA escrow, IoT telemetry, multi-rail payments including USDC stablecoins

The fused product creates 7 competitive moats no single competitor can replicate.

1.4 Investment Ask

| Phase | Timeline | Capital Required | Milestone |
| --- | --- | --- | --- |
| Seed | Months 0-6 | $350K | 500 verified listings, 1,000 users, 20 Flex Guides, Accra only |
| Series A | Months 6-18 | $2.5M | 50,000 users, 3 cities, Flex-Advance live, profitable unit economics |
| Series B | Months 18-36 | $8M | 200,000 users, 8 countries, API ecosystem, market leadership |

2. MARKET CONTEXT & PROBLEM ANALYSIS

2.1 Market Size

| Metric | Value | Source |
| --- | --- | --- |
| African urban population | 600M+ (2026), 1B by 2040 | UN-Habitat |
| Annual remittances to Africa | $95B+ | World Bank |
| Ghana rental market | $2.5B annual | Ghana Statistical Service |
| Lagos rental market | $8B annual | Lagos Bureau of Statistics |
| Nairobi rental market | $3B annual | Kenya National Bureau of Statistics |
| Informal rental sector | 80% of housing stock | African Housing Research |

2.2 The Six Fractures

Fracture 1: The Advance Rent Prison

- West Africa: 18-24 months upfront (Ghana Rent Act 1963 caps at 6 months – zero enforcement)

- Nigeria: 1-2 years standard in Lagos, Abuja

- Human cost: Tenants sell assets, withdraw children from school, or take 40% interest loans

Fracture 2: The Middleman Tax

- Agent fees: 10% of total advance (not monthly rent)

- For a N2M/year apartment with 2-year advance: N400,000 agent fee alone

- 80% of agents in Ghana unlicensed despite REAC Act 2020

Fracture 3: The Trust Collapse

- 70% of Nigerian online rental listings are fraudulent

- AI deepfakes, cloned WhatsApp business profiles, phantom properties

- Tenants lose life savings to scams with zero recourse

Fracture 4: Infrastructure Roulette

- “Does the power work?” is asked before “how many bedrooms?”

- No verification of generator capacity, internet speed, water backup

- Post-move-in disputes are the norm, not the exception

Fracture 5: The Informal Shadow

- 80% of rentals are informal: no contracts, cash payments, no receipts

- 95% of landlords don’t record payments

- Tenants have zero credit history from rental payments

Fracture 6: Diaspora Exclusion

- Diaspora investors face 30% withholding tax, 10% management fees, fraud risk

- Net yields collapse to 2-4% after all costs

- No trusted platform for remote property management

2.3 Competitive Landscape

| Competitor | Market | Strength | Weakness | Flex-Living Advantage |
| --- | --- | --- | --- | --- |
| PropertyPro.ng | Nigeria | Volume leader (65% share) | Zero verification, agent-dependent | Cryptographic verification + zero commission |
| BuyRentKenya | Kenya | Traffic leader | No agent licensing, shallow verification | Full KYC + infrastructure badging |
| Ownkey | Ghana | Best-in-class verification | No financing, no diaspora rails | Flex-Advance + USDC + automated SLA |
| Airbnb | Global | Brand recognition | No MoMo, high fees, no advance financing | Local payments + financing + long-term focus |
| Jiji/OLX | Multi-market | Classifieds reach | Zero trust infrastructure | End-to-end verification + escrow |

2.4 Target Personas

Primary Persona: “Ama the Young Professional” (Accra)

- 26, software developer, earns C4,000/month

- Needs to move closer to work in Cantonments

- Faces C48,000 (12-month) advance demand

- Uses MTN MoMo, WhatsApp, Instagram

- Pain: “I have the monthly income but not the advance. And I don’t trust agents.”

Secondary Persona: “Chidi the Diaspora Investor” (London/Lagos)

- 42, investment banker, owns 3 properties in Lekki

- Manages remotely through unreliable cousins/agents

- Receives rent inconsistently, suspects under-collection

- Pain: “I don’t know if my tenant is real, if the rent is full, or if my cousin is stealing.”

Tertiary Persona: “Kofi the Landlord” (Madina)

- 55, retired teacher, owns 2 rental units

- Uses basic Nokia + WhatsApp on son’s phone

- Wants reliable tenants, hates agent fees

- Pain: “Agents bring me tenants who default. I want someone who pays and stays.”

3. PRODUCT VISION & POSITIONING

3.1 Vision Statement

“Every African deserves a safe, verified place to live – without paying two years upfront to a stranger on WhatsApp.”

3.2 Mission

To build Africa’s trust infrastructure for housing: verified listings, flexible financing, automated protection, and community-powered growth.

3.3 Brand Positioning

| Element | Specification |
| --- | --- |
| Name | Flex-Living |
| Tagline | “Rent Without the Burden” |
| Tone | Direct, warm, empowering, slightly irreverent |
| Colors | Coral (#E94560) + Deep Teal (#0F3460) + Gold (#E9A319) |
| Mascot | “Ama the Flex Guide” – friendly, community-rooted, tech-savvy |
| Brand Promise | Verified. Flexible. Fair. |

3.4 The Five Pillars

Pillar 1: Flex-Trust

“Every listing is cryptographically verified by a human you can meet.”

Pillar 2: Flex-Advance

“Pay monthly, live immediately – no more 2-year ransom.”

Pillar 3: Flex-Stay

“If the power dies, we move you and refund you. Automatically.”

Pillar 4: Flex-Move

“From your old door to your new bed in one tap.”

Pillar 5: Flex-Shield

“The platform governments wish they’d built.”

4. BUSINESS REQUIREMENTS (BRD)

4.1 Revenue Model

| Revenue Stream | Description | Margin | Phase |
| --- | --- | --- | --- |
| Flex-Advance Interest Spread | 5-8% APR on rent advance financing | 60% gross | Phase 2 |
| Flex-Move Commission | 15% on logistics bookings (movers, cleaners, vans) | 15% net | Phase 1 |
| Diaspora Management Fee | 5% of monthly rent (vs. 10% traditional agents) | 80% gross | Phase 3 |
| Premium Listings | Featured placement, analytics dashboard | $9.99/mo | Phase 2 |
| Micro-Insurance | Rent protection, goods-in-transit, deposit insurance | 20% net | Phase 2 |
| B2B Corporate Housing | Per-employee fee for seamless relocation | $50/employee/mo | Phase 3 |
| API Licensing | Third-party fintechs querying Flex Score data | $0.10/query | Phase 4 |

4.2 Unit Economics (Month 18 Projection)

| Metric | Value |
| --- | --- |
| Customer Acquisition Cost (tenant) | $3.50 (organic/community-driven) |
| Customer Acquisition Cost (landlord) | $8.00 (scout-driven) |
| Lifetime Value (tenant, 24-month stay) | $180 (Flex-Move + insurance + referrals) |
| Lifetime Value (landlord, 5-year relationship) | $420 (premium listings + diaspora fees) |
| LTV:CAC Ratio | 25:1 (tenant), 52:1 (landlord) |
| Gross Margin (platform level) | 68% |
| Payback Period | 4 months |

4.3 Go-to-Market Strategy

Phase 1: Trust Seed (Months 0-6) – Accra, Ghana

Objective: Prove the trust model works at small scale.

| Tactic | Execution | Budget | Target |
| --- | --- | --- | --- |
| Flex Guide Recruitment | 20 guides from church/mosque/market networks | $2,000/mo | 500 verified listings |
| Zero-Commission Launch | First 100 landlords list free forever | $0 | 100 direct hosts |
| University Ambassadors | 10 campus reps at University of Ghana, KNUST, etc. | $1,500/mo | 1,000 student tenants |
| WhatsApp Bot | Property listing via WhatsApp message | $500 dev | 200 listings via bot |
| Church/Mosque Partnerships | 20 congregations, sponsored announcements | $1,000/mo | 500 community members |

Phase 2: Liquidity Burst (Months 6-12) – Ghana-Wide

Objective: Scale listings and launch financing.

| Tactic | Execution | Target |
| --- | --- | --- |
| Flex-Advance Pilot | 100 rotating savings circles | 1,000 financed moves |
| Employer Partnerships | 3 corporate payroll deduction deals | 500 salaried tenants |
| Market Women Network | 50 market association chairs as referral nodes | 2,000 organic signups |
| Scout Expansion | 50 guides across Kumasi, Takoradi, Tamale | 5,000 listings |

Phase 3: Financial Lock-in (Months 12-18) – Lagos + Nairobi

Objective: Prove cross-border model and capture diaspora.

| Tactic | Execution | Target |
| --- | --- | --- |
| Lagos Launch | 30 Flex Guides in Lekki, Ikeja, Yaba | 15,000 listings |
| Nairobi Launch | M-Pesa Daraja integration, 20 guides | 10,000 listings |
| Diaspora “Flex-Living Global” | USDC rails, London/NYC marketing | 500 diaspora landlords |
| Tax Filing Integration | Auto GRA/FIRS/KRA reporting | 1,000 compliant landlords |

Phase 4: Pan-African Scale (Months 18-36) – 8 Countries

Objective: Market leadership and profitability.

| Tactic | Execution | Target |
| --- | --- | --- |
| API Ecosystem | Open Flex Score API to 20 fintech partners | 50,000 API calls/day |
| Regulatory Partnerships | Licensed/endorsed in 8 markets | Government contracts |
| IoT at Scale | 5,000 smart plugs deployed | Automated telemetry network |
| Profitability | Break-even on operations | $500K monthly net income |

4.4 Partnership Requirements

| Partner Type | Examples | Value Exchange |
| --- | --- | --- |
| Mobile Money Operators | MTN MoMo, M-Pesa, Telecel Cash, AirtelTigo | Revenue share on transaction volume; co-marketing |
| Payment Aggregators | Paystack, Flutterwave | Lower processing rates in exchange for volume commitment |
| Identity Verification | Smile Identity, Persona, Ghana Card API | KYC automation |
| Stablecoin Infrastructure | Circle (USDC), Solana Foundation | Diaspora remittance rails |
| Corporate HR Platforms | Workday, SeamlessHR, local payroll providers | Employee housing benefit integration |
| Insurance Partners | MicroEnsure, BIMA, local underwriters | White-labeled rent protection |
| Logistics Providers | Local van/truck owner associations | On-demand moving fleet |
| Government | REAC (Ghana), FIRS (Nigeria), KRA (Kenya) | Data sharing for policy; tax compliance automation |

5. PRODUCT REQUIREMENTS (PRD)

5.1 Product Hierarchy

Flex-Living Platform - Guest/Tenant App (React Native / Flutter) - Search & Discovery - Badge-Filtered Browse - Flex-Advance Enrollment - Booking & Escrow - Stay Management (SLA Telemetry) - 1-Tap Relocation - Flex-Move Booking - Host/Landlord App (React Native / Flutter + Web Dashboard) - Listing Creation (App + WhatsApp Bot + USSD) - Badge Management - IoT Telemetry Dashboard - Tenant Screening (Flex Score) - Rent Collection & Payouts - Tax Reporting - Flex Guide App (React Native / Flutter) - Audit Ticket Dispatch - Offline Data Capture - Cryptographic Signing - Badge Assignment - Earnings Dashboard - Diaspora Dashboard (Web) - Portfolio Management - USDC Deposit/Withdrawal - Tenant Screening - Automated Tax Filing - Performance Analytics - Admin & Operations (Web) - Scout QA & Dispatch - Dispute Arbitration - Financial Reconciliation - Market Analytics - Public API Layer - Flex Score Query - Badge Verification - Listing Search

5.2 User Stories

Guest/Tenant User Stories

| ID | Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| US-G-01 | As a tenant, I want to search for rooms by infrastructure badges so that I know the power and internet work before I visit | P0 | Badge filters functional; results load <2s; badge icons visible on cards |
| US-G-02 | As a tenant, I want to enroll in Flex-Advance so that I can pay monthly instead of 2 years upfront | P0 | Circle creation <5 min; payment schedule clear; employer verification option |
| US-G-03 | As a tenant, I want to book a verified listing with escrow protection so that my money is safe until I move in | P0 | Escrow hold confirmed via SMS; digital lease generated; 24-hr post-check-in release |
| US-G-04 | As a tenant, I want to report an infrastructure outage with one tap so that I get compensated automatically | P1 | Report categories: Power, Wi-Fi, Water, Lock; auto-diagnostic runs; cure timer starts |
| US-G-05 | As a tenant, I want to request relocation if my stay is compromised so that I don’t sleep without power | P1 | 1-tap relocation triggers; equivalent properties suggested; move dispatched |
| US-G-06 | As a tenant, I want to book a moving van through the app so that I don’t negotiate with random drivers | P1 | Fixed pricing by distance; GPS tracking; driver verification visible |
| US-G-07 | As a tenant, I want to build my Flex Score so that I qualify for better properties and faster advances | P2 | Score visible on profile; improvement tips; history of payments and reviews |
| US-G-08 | As a tenant without smartphone data, I want to use USSD to check listings and make payments | P2 | USSD code 1231# functional; basic search and payment flows work |

Host/Landlord User Stories

| ID | Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| US-H-01 | As a landlord, I want to list my property via WhatsApp so that I don’t need to download an app | P0 | Send photos + location to WhatsApp number; AI generates draft; scout confirms |
| US-H-02 | As a landlord, I want to get verified badges for my property so that I attract more tenants | P0 | Scout audit scheduled within 48hrs; badges displayed on listing; re-audit annually |
| US-H-03 | As a landlord, I want to receive rent automatically via mobile money so that I don’t chase tenants | P0 | Auto-debit set up; payment confirmation SMS; monthly statement generated |
| US-H-04 | As a landlord, I want to see my property’s infrastructure telemetry so that I know when maintenance is needed | P1 | IoT dashboard: power status, internet speed, water levels; alert thresholds |
| US-H-05 | As a landlord, I want to auto-file my rental income taxes so that I stay compliant | P2 | Tax report generated quarterly; one-tap filing to GRA/FIRS/KRA; payment confirmation |

Flex Guide User Stories

| ID | Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| US-S-01 | As a Flex Guide, I want to receive audit tickets near me so that I can earn from local properties | P0 | GPS dispatch within 5km radius; ticket details: address, badges requested, pay |
| US-S-02 | As a Flex Guide, I want to capture audit data offline so that poor connectivity doesn’t stop me | P0 | App works offline; data syncs when connected; photos cached locally |
| US-S-03 | As a Flex Guide, I want to cryptographically sign my audit report so that it can’t be tampered with | P0 | Ed25519 key generated on device; signature appended to payload; hash verified server-side |
| US-S-04 | As a Flex Guide, I want to track my earnings and withdraw via mobile money so that I get paid quickly | P1 | Earnings dashboard real-time; withdrawal request <24hr processing; minimum C50 |

Diaspora Investor User Stories

| ID | Story | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| US-D-01 | As a diaspora investor, I want to deposit USDC to fund my property portfolio so that I avoid FX spreads | P1 | USDC deposit address generated; confirmation <10 min; balance visible in USD and local currency |
| US-D-02 | As a diaspora investor, I want to see verified badge reports for my properties so that I know their condition | P1 | Scout audit reports with photos, videos, cryptographic signatures; annual re-audit alerts |
| US-D-03 | As a diaspora investor, I want to receive rent in USDC automatically so that I avoid banking delays | P1 | Monthly auto-conversion from local currency to USDC; withdrawal to wallet <24hrs |

5.3 Core User Flows

Flow 1: Tenant Discovery -> Booking -> Move-In

[Guest opens app / WhatsApp / USSD] | [Search: Location + Budget + Badge Filters] | [Browse Verified Listings with Badge Icons] | [View Listing: Photos, Scout Report, Badge Details, Flex Guide Profile] | [Request Viewing / Instant Book (if BADGE_SEC_SELF_CHECKIN)] | [Flex-Advance Option: “Can’t pay full advance? Enroll in Flex-Advance”] |– [Employer Verified] -> Instant approval, payroll deduction |– [Informal Worker] -> Join rotating circle, wait for payout | [Escrow Payment: First month + deposit held in Flex-Living escrow] | [Digital Lease Generated + Signed] | [Flex-Move Booking: Select date, get fixed quote, track driver] | [Check-In: Photo inventory, digital key handover, Wi-Fi credentials] | [24-Hour Confirmation Window -> Escrow released to host] | [Stay Management: SLA telemetry, outage reporting, 1-tap relocation]

Flow 2: Landlord Listing Creation

[Landlord sends “Hi” to Flex-Living WhatsApp] | [Bot: “Send photos of your property and your location”] | [Landlord sends 5 photos + WhatsApp location pin] | [AI generates draft listing: auto-tags rooms, estimates price from comparables] | [Bot: “Confirm these details? Reply YES or EDIT”] | [Landlord confirms] | [System dispatches nearest Flex Guide for verification audit] | [Flex Guide visits, captures data offline, uploads, cryptographically signs] | [Badges awarded, listing goes live with “Flex-Verified” status] | [Landlord receives dashboard link via SMS]

Flow 3: Automated SLA Dispute

[Tenant taps “Report Outage” -> Selects “Power”] | [App runs diagnostic: IoT smart plug ping + ambient light video + router status] | [If breach confirmed: Start cure timer (2 hours for Tier 1)] | [Auto-SMS/WhatsApp/IVR alert to host: “Power outage detected. Fix within 2 hours.”] | [Host uploads resolution proof or fixes issue] | [Timer expires without resolution] | [Escrow auto-releases: 100% refund of unused nights + free relocation credit] | [1-Tap Relocation: Show equivalent badged properties, auto-rebook, dispatch Flex-Move] | [Host badge stripped + $50 fine + strike logged]

6. SYSTEM ARCHITECTURE & SERVICE DOMAINS

6.1 Architectural Principles

- Microservices with clear boundaries – Each domain owns its data; communication via async events

- Event-driven for resilience – Apache Kafka / AWS SQS for cross-service communication

- Offline-first for Africa – Mobile apps cache locally; sync when connected

- Multi-tenant by design – Single codebase, geo-located deployments

- API-first – All functionality exposed via REST/gRPC for web, mobile, USSD, WhatsApp

- Security by default – Encryption at rest and in transit; zero-trust network

6.2 Service Domain Map

CLIENT LAYER - Tenant Mobile App - Landlord Mobile App + Web Dashboard - Flex Guide Mobile App - Diaspora Web Dashboard - Admin Web Dashboard - WhatsApp Bot - USSD Gateway | v API GATEWAY (Kong / AWS API Gateway / Cloudflare) - Rate limiting - Auth (JWT/OAuth2) - Request routing | v SERVICE DOMAINS (6 Microservices) 1. Identity & Trust Core (Auth/KYC) 2. Listing & Badge Engine (Catalog/Search) 3. Field Scout Service (Audits) 4. Escrow & Multi-Rail Billing (Payments) 5. SLA & Dispute Engine (Protection) 6. Move-In & Logistics Concierge (Moving) | v MESSAGE BUS (Apache Kafka / AWS SNS-SQS) - audit.completed -> Badge Engine - booking.confirmed -> Escrow Engine - outage.reported -> SLA Engine -> Escrow Engine - payment.received -> Escrow Engine -> Host Payout - scout.ticket.created -> Scout Dispatch | v DATA LAYER - PostgreSQL (Primary DB + PostGIS) - Redis (Cache + Session) - S3 / MinIO (Media/Logs) - Elasticsearch (Search)

6.3 Service Domain Specifications

Domain 1: Identity & Trust Core

| Attribute | Specification |
| --- | --- |
| Responsibility | User registration, KYC/AML, identity verification, role management |
| Key Entities | Users, KYC_Profiles, Identity_Documents, Role_Assignments |
| External Integrations | Ghana Card API, Nigeria NIN API, Kenya ID API, Smile Identity, Persona SDK |
| Tech Stack | Node.js / Go, PostgreSQL, Redis (session cache) |
| API Style | REST + gRPC for internal |

KYC Tiers: | Tier | Verification Level | Access | |——|———————|——–| | Tier 0 | Phone number only | Browse only | | Tier 1 | Government ID + selfie match | Book short stays (<30 days) | | Tier 2 | Tier 1 + utility bill / employer letter | Book long stays + Flex-Advance | | Tier 3 | Tier 2 + credit bureau check | High-value Flex-Advance + premium properties |

Domain 2: Listing & Badge Engine

| Attribute | Specification |
| --- | --- |
| Responsibility | Property catalog, dynamic pricing, infrastructure badges, spatial search |
| Key Entities | Listings, Units, Badges, Pricing_Rules, GeoJSON_Indexes |
| External Integrations | What3Words API, Google Plus Codes, Google Maps API, Elasticsearch |
| Tech Stack | Python (Django/FastAPI), PostgreSQL + PostGIS, Elasticsearch |

Badge System: | Category | Badge ID | SLA Standard | Verification Method | |———-|———-|————-|———————| | Power | BADGE_POWER_247_UNBROKEN | ATS/Solar hybrid, <10s switchover, 100% load | Breaker trip test, 15s video, nameplate kVA validation | | Power | BADGE_POWER_WORK_READY | Inverter/solar sustaining Wi-Fi, lights, PC charging indefinitely | Load testing, LiFePO4 bank verification | | Power | BADGE_POWER_ON_DEMAND_GEN | Manual generator, 15-30 min start | Fuel reserve log, host protocol verification | | Internet | BADGE_NET_ULTRA_FIBRE_100 | >=100 Mbps down / 50 Mbps up, <25ms latency, uncapped | Dual speed test (router + dead zone), ISP billing OCR | | Internet | BADGE_NET_PRO_WORK_30 | >=30 Mbps down / 15 Mbps up, <60ms latency, router on UPS | Speed test, router power source inspection | | Security | BADGE_SEC_FORTIFIED_ESTATE | 24/7 manned gate, electric fence, access control, zero indoor cameras | Gate interview, fence voltage check, camera privacy sweep | | Security | BADGE_SEC_SELF_CHECKIN | Digital keypad/smart lockbox with dynamic OTP | Test code generation, remote unlock test |

Domain 3: Field Scout Service

| Attribute | Specification |
| --- | --- |
| Responsibility | Audit ticket dispatch, GPS geofencing, hardware telemetry, cryptographic signing |
| Key Entities | Audit_Tickets, Scout_Profiles, Audit_Payloads, Badge_Assignments |
| External Integrations | GPS/GNSS, Camera EXIF libraries, Ed25519 crypto libraries |
| Tech Stack | Go (high concurrency), SQLite (offline cache on device), AWS S3 (media) |

Scout Workflow: 1. System creates audit ticket -> Pushed to nearest available scouts 2. Scout accepts ticket -> GPS navigation to What3Words address 3. Scout arrives -> Geofence verification (must be within 50m of listing) 4. Scout captures: Photos (EXIF hashed), Videos (trip test), Speed tests 5. Scout completes checklist -> App generates JSON audit payload 6. Scout signs payload with Ed25519 private key (stored in secure enclave) 7. Payload + signature uploaded to server (syncs when online) 8. Server verifies signature against scout’s public key 9. Badge Engine processes payload -> Awards/denies badges 10. Listing updated with new badge status

Domain 4: Escrow & Multi-Rail Billing

| Attribute | Specification |
| --- | --- |
| Responsibility | Payment collection, escrow state holding, split payouts, currency conversion, payroll deductions |
| Key Entities | Transactions, Escrow_States, Payouts, Currency_Conversions, Payroll_Deductions |
| External Integrations | MTN MoMo API, Telecel Cash, M-Pesa Daraja, Paystack, Flutterwave, Circle (USDC), Solana/Polygon RPC |
| Tech Stack | Java / Kotlin (financial transactions), PostgreSQL, Redis (idempotency keys) |

Escrow State Machine: [Payment Received] | [HELD] –> [RELEASED] (24hrs post check-in, no dispute) | |– [DISPUTE_FROZEN] –> [RESOLVED_RELEASE] or [RESOLVED_REFUND] | |– [SLA_BREACH] –> [AUTO_REFUND] –> [RELOCATION_TRIGGERED] | |– [CANCELLED_BY_GUEST] –> [PARTIAL_REFUND] (per cancellation policy)

Payment Rails: | Rail | Markets | Use Case | Settlement Time | |——|———|———-|—————-| | MTN MoMo | Ghana, Nigeria, 15+ countries | Primary tenant payment | Instant | | M-Pesa Daraja | Kenya, Tanzania | Primary tenant payment | Instant | | Telecel Cash | Ghana | Alternative mobile money | Instant | | AirtelTigo Money | Ghana | Alternative mobile money | Instant | | Paystack | Nigeria | Card/bank transfer | 1-2 days | | Flutterwave | Multi-African | Card/bank transfer | 1-2 days | | USDC (Solana/Polygon) | Global | Diaspora deposits/withdrawals | <10 min | | Employer Payroll | Corporate | Salary deduction | Monthly |

Domain 5: SLA & Dispute Engine

| Attribute | Specification |
| --- | --- |
| Responsibility | Live diagnostics, automated outage countdowns, instant partial refunds, relocation routing |
| Key Entities | Outage_Claims, SLA_Timers, Refund_Records, Relocation_Bookings |
| External Integrations | Twilio (SMS/IVR), Africa’s Talking (SMS), IoT Smart Plug APIs, Speedtest SDK |
| Tech Stack | Node.js (event-driven), Redis (timer management), Kafka (event streaming) |

Outage Tiers & Compensation: | Tier | Trigger | Cure Window | Guest Remedy | Host Penalty | |——|———|————-|————–|————–| | Tier 1: Critical | Total power blackout >1hr; no water >3hrs; total internet >4hrs | 2 hours | Relocation + 100% refund of unused nights + free ride credit | Badge stripped; $50 fine; 1 strike | | Tier 2: Degraded | AC offline during cut (24/7 badge); Wi-Fi <50% of badge tier >3hrs | 4 hours | 30% daily rate refund per affected 24hr cycle | Badge downgraded; warning strike | | Tier 3: Minor | Generator start delay 15-45 min; smart lock battery depleted; hot water failure | 6 hours | 15% daily rate refund for that day | Maintenance receipt required within 48hrs |

Domain 6: Move-In & Logistics Concierge

| Attribute | Specification |
| --- | --- |
| Responsibility | On-demand moving dispatch, condition inventory check-in/out, utility token auto-handover |
| Key Entities | Move_Jobs, Vehicle_Fleets, Condition_Reports, Utility_Tokens |
| External Integrations | Google Maps Routing, ECG/Ikeja Electric/KPLC token APIs, local van owner networks |
| Tech Stack | Python (optimization), PostgreSQL, Redis (job queue) |

7. DATA MODELS & DATABASE SCHEMA

7.1 Entity Relationship Overview

[Users] 1—* [KYC_Profiles] [Users] 1—* [Listings] (as Host) [Users] 1—* [Bookings] (as Guest) [Users] 1—* [Scout_Profiles] (as Flex Guide) [Users] 1—* [Flex_Advance_Circles]

[Listings] 1—* [Units] [Listings] 1—* [Audit_Reports] [Listings] 1—* [Badges] [Listings] 1—* [IoT_Devices]

[Units] 1—* [Bookings] [Units] 1—* [Pricing_Rules]

[Bookings] 1—1 [Escrow_States] [Bookings] 1—* [Payments] [Bookings] 1—* [Outage_Claims] [Bookings] 1—1 [Move_Jobs]

[Audit_Reports] 1—* [Badge_Assignments] [Audit_Reports] 1—1 [Cryptographic_Signatures]

[Flex_Advance_Circles] — [Users] (members) [Flex_Advance_Circles] 1—* [Circle_Payments]

7.2 Core Table Specifications

Table: users

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Unique identifier |
| phone_number | VARCHAR(20) | UNIQUE, NOT NULL | Primary login credential |
| email | VARCHAR(255) | UNIQUE, NULLABLE | Optional email |
| full_name | VARCHAR(255) | NOT NULL | Display name |
| role | ENUM | NOT NULL | guest, host, scout, admin, diaspora |
| kyc_tier | INT | DEFAULT 0 | 0=none, 1=basic, 2=verified, 3=premium |
| flex_score | INT | DEFAULT 300 | 300-850 rental credit score |
| preferred_language | VARCHAR(10) | DEFAULT ‘en’ | en, tw, ga, yo, sw, etc. |
| whatsapp_opt_in | BOOLEAN | DEFAULT TRUE | Marketing consent |
| created_at | TIMESTAMP | DEFAULT NOW() | Registration date |
| updated_at | TIMESTAMP | AUTO UPDATE | Last modified |

Table: listings

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Unique identifier |
| host_id | UUID | FK -> users | Property owner |
| title | VARCHAR(255) | NOT NULL | Listing headline |
| description | TEXT | NULLABLE | Detailed description |
| property_type | ENUM | NOT NULL | apartment, house, room, studio, shared |
| address_w3w | VARCHAR(100) | NOT NULL | What3Words address |
| geo_location | GEOGRAPHY(POINT) | NOT NULL | PostGIS point |
| city | VARCHAR(100) | NOT NULL | Accra, Lagos, Nairobi, etc. |
| country | VARCHAR(100) | NOT NULL | Ghana, Nigeria, Kenya, etc. |
| base_price_daily | DECIMAL(10,2) | NULLABLE | Nightly rate (short stays) |
| base_price_monthly | DECIMAL(10,2) | NOT NULL | Monthly rent |
| advance_months_required | INT | DEFAULT 12 | Upfront months demanded by host |
| status | ENUM | DEFAULT ‘draft’ | draft, pending_audit, live, paused, suspended |
| scout_id | UUID | FK -> users | Assigned Flex Guide |
| audit_date | TIMESTAMP | NULLABLE | Last audit timestamp |
| created_at | TIMESTAMP | DEFAULT NOW() |  |

Table: badges

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| listing_id | UUID | FK -> listings |  |
| badge_type | ENUM | NOT NULL | power, internet, security, water, access |
| badge_id | VARCHAR(50) | NOT NULL | BADGE_POWER_247_UNBROKEN, etc. |
| awarded_at | TIMESTAMP | NOT NULL |  |
| expires_at | TIMESTAMP | NOT NULL | Annual re-audit required |
| audit_report_id | UUID | FK -> audit_reports | Source audit |
| is_active | BOOLEAN | DEFAULT TRUE |  |

Table: audit_reports

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| listing_id | UUID | FK -> listings |  |
| scout_id | UUID | FK -> users | Flex Guide who performed audit |
| status | ENUM | DEFAULT ‘pending’ | pending, completed, rejected, appealed |
| payload_json | JSONB | NOT NULL | Full audit data per PRD schema |
| payload_hash | VARCHAR(64) | NOT NULL | SHA-256 of payload |
| scout_signature | VARCHAR(128) | NOT NULL | Ed25519 signature |
| scout_public_key | VARCHAR(128) | NOT NULL | Public key for verification |
| geofence_verified | BOOLEAN | NOT NULL | Within 50m of listing |
| gps_lat | DECIMAL(10,8) | NOT NULL |  |
| gps_lng | DECIMAL(11,8) | NOT NULL |  |
| created_at | TIMESTAMP | DEFAULT NOW() |  |

Table: bookings

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| guest_id | UUID | FK -> users |  |
| listing_id | UUID | FK -> listings |  |
| unit_id | UUID | FK -> units | Specific room/unit |
| check_in | DATE | NOT NULL |  |
| check_out | DATE | NOT NULL |  |
| stay_type | ENUM | NOT NULL | short (<30d), medium (1-6mo), long (6-12mo) |
| total_amount | DECIMAL(12,2) | NOT NULL | Total contract value |
| advance_amount | DECIMAL(12,2) | NOT NULL | Upfront payment |
| monthly_rent | DECIMAL(10,2) | NOT NULL | Recurring amount |
| flex_advance_enrolled | BOOLEAN | DEFAULT FALSE | Using Flex-Advance financing |
| escrow_state | ENUM | DEFAULT ‘pending_payment’ | See state machine |
| status | ENUM | DEFAULT ‘pending’ | pending, confirmed, active, completed, cancelled |
| digital_lease_url | VARCHAR(255) | NULLABLE | Signed contract |
| created_at | TIMESTAMP | DEFAULT NOW() |  |

Table: escrow_states

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| booking_id | UUID | FK -> bookings |  |
| state | ENUM | NOT NULL | held, released, dispute_frozen, auto_refund, cancelled |
| amount_held | DECIMAL(12,2) | NOT NULL |  |
| currency | VARCHAR(3) | NOT NULL | GHS, NGN, KES, USD |
| held_at | TIMESTAMP | NOT NULL |  |
| release_conditions | JSONB | NOT NULL | Conditions for release |
| released_at | TIMESTAMP | NULLABLE |  |
| released_to | UUID | NULLABLE | FK -> users (host) |
| dispute_reason | VARCHAR(255) | NULLABLE |  |
| resolved_at | TIMESTAMP | NULLABLE |  |

Table: flex_advance_circles

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| name | VARCHAR(100) | NOT NULL | e.g., “Accra East Circle 001” |
| target_amount | DECIMAL(12,2) | NOT NULL | Total advance needed |
| member_count | INT | NOT NULL | Typically 10 |
| contribution_amount | DECIMAL(10,2) | NOT NULL | Monthly per member |
| rotation_months | INT | NOT NULL | Typically 10 |
| status | ENUM | DEFAULT ‘forming’ | forming, active, completed, defaulted |
| employer_id | UUID | NULLABLE | FK -> employers (if corporate) |
| default_insurance_paid | BOOLEAN | DEFAULT FALSE | 5% of pool |
| created_at | TIMESTAMP | DEFAULT NOW() |  |

Table: payments

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| booking_id | UUID | FK -> bookings | NULLABLE (can be circle payment) |
| circle_id | UUID | FK -> flex_advance_circles | NULLABLE |
| user_id | UUID | FK -> users | Payer |
| amount | DECIMAL(12,2) | NOT NULL |  |
| currency | VARCHAR(3) | NOT NULL |  |
| payment_rail | ENUM | NOT NULL | mtn_momo, mpesa, telecel, paystack, flutterwave, usdc, payroll |
| external_transaction_id | VARCHAR(255) | NULLABLE | Provider reference |
| status | ENUM | NOT NULL | pending, success, failed, refunded |
| payment_type | ENUM | NOT NULL | advance, monthly, deposit, service_fee, insurance |
| created_at | TIMESTAMP | DEFAULT NOW() |  |

Table: outage_claims

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| booking_id | UUID | FK -> bookings |  |
| guest_id | UUID | FK -> users |  |
| category | ENUM | NOT NULL | power, internet, water, security, access |
| severity_tier | INT | NOT NULL | 1, 2, or 3 |
| description | TEXT | NULLABLE | Guest description |
| diagnostic_data | JSONB | NOT NULL | Speed test, IoT ping, video, etc. |
| cure_timer_started_at | TIMESTAMP | NOT NULL |  |
| cure_timer_hours | INT | NOT NULL | 2, 4, or 6 |
| host_notified_at | TIMESTAMP | NOT NULL |  |
| resolved_at | TIMESTAMP | NULLABLE |  |
| resolution_proof | VARCHAR(255) | NULLABLE | Photo/video URL |
| auto_refund_triggered | BOOLEAN | DEFAULT FALSE |  |
| refund_amount | DECIMAL(10,2) | NULLABLE |  |
| relocation_triggered | BOOLEAN | DEFAULT FALSE |  |

Table: move_jobs

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| booking_id | UUID | FK -> bookings |  |
| guest_id | UUID | FK -> users |  |
| pickup_address | VARCHAR(255) | NOT NULL |  |
| pickup_w3w | VARCHAR(100) | NOT NULL |  |
| delivery_address | VARCHAR(255) | NOT NULL |  |
| delivery_w3w | VARCHAR(100) | NOT NULL |  |
| vehicle_type | ENUM | NOT NULL | bike, van, truck |
| estimated_cost | DECIMAL(10,2) | NOT NULL | Fixed price |
| driver_id | UUID | NULLABLE | FK -> users (vetted driver) |
| status | ENUM | DEFAULT ‘pending’ | pending, dispatched, in_transit, completed, cancelled |
| gps_tracking_url | VARCHAR(255) | NULLABLE | Real-time tracking |
| condition_photos_before | JSONB | NULLABLE | Check-in inventory |
| condition_photos_after | JSONB | NULLABLE | Check-out inventory |
| created_at | TIMESTAMP | DEFAULT NOW() |  |

8. API SPECIFICATION

8.1 API Design Principles

- RESTful for external clients (mobile apps, web, WhatsApp bot)

- gRPC for internal service communication

- Versioned (/v1/, /v2/)

- Idempotent for payment operations (idempotency-key header required)

- Rate-limited per user tier (Tier 0: 100 req/min, Tier 1+: 1000 req/min)

- Localized (Accept-Language header: en, tw, ga, yo, sw)

8.2 Core Endpoints

Identity & Trust Core

POST /v1/auth/register # Phone OTP registration POST /v1/auth/verify-otp # OTP verification POST /v1/auth/refresh-token # JWT refresh POST /v1/kyc/submit # Submit ID + selfie GET /v1/kyc/status # Check verification status GET /v1/users/me # Get current user profile PATCH /v1/users/me # Update profile GET /v1/users/{id}/flex-score # Get public Flex Score

Listing & Badge Engine

GET /v1/listings # Search with filters GET /v1/listings/{id} # Get listing detail POST /v1/listings # Create listing (host) PATCH /v1/listings/{id} # Update listing DELETE /v1/listings/{id} # Deactivate listing GET /v1/listings/{id}/badges # Get active badges GET /v1/listings/{id}/audit-report # Get latest scout report POST /v1/listings/{id}/request-audit # Request new audit GET /v1/badges/definitions # Get all badge types and requirements

Search Query Parameters: GET /v1/listings? city=accra& min_price=500& max_price=2000& property_type=apartment& badges=BADGE_POWER_247_UNBROKEN,BADGE_NET_ULTRA_FIBRE_100& lat=5.6037&lng=-0.1870&radius_km=5& check_in=2026-09-01&check_out=2026-09-30& flex_advance_eligible=true& page=1&limit=20

Booking & Escrow

POST /v1/bookings # Create booking GET /v1/bookings/{id} # Get booking detail POST /v1/bookings/{id}/pay # Make payment to escrow POST /v1/bookings/{id}/cancel # Cancel booking POST /v1/bookings/{id}/confirm-checkin # Release escrow (guest) GET /v1/bookings/{id}/escrow # Get escrow status POST /v1/bookings/{id}/dispute # Raise dispute

Flex-Advance

POST /v1/flex-advance/circles # Create new circle GET /v1/flex-advance/circles # List available circles POST /v1/flex-advance/circles/{id}/join # Join circle GET /v1/flex-advance/circles/{id} # Get circle status POST /v1/flex-advance/circles/{id}/pay # Make monthly contribution GET /v1/flex-advance/eligibility # Check Flex-Advance eligibility POST /v1/flex-advance/employer-verify # Submit employer verification

SLA & Outages

POST /v1/outages/report # Report outage GET /v1/outages/{id}/status # Check claim status POST /v1/outages/{id}/resolve # Host marks resolved POST /v1/outages/{id}/relocation # Request relocation GET /v1/bookings/{id}/telemetry # Get live infrastructure telemetry

Move-In Logistics

POST /v1/moves/quote # Get moving quote POST /v1/moves/book # Book moving service GET /v1/moves/{id} # Track move POST /v1/moves/{id}/complete # Mark move complete

WhatsApp Bot Webhook

POST /v1/webhooks/whatsapp # Incoming WhatsApp messages POST /v1/webhooks/whatsapp/status # Delivery status updates

USSD Gateway

POST /v1/ussd/session # USSD session initiation POST /v1/ussd/response # USSD user input

8.3 WebSocket Events (Real-Time)

| Event | Payload | Triggered By |
| --- | --- | --- |
| booking.confirmed | Booking object + escrow status | Payment received |
| escrow.released | Amount, recipient, transaction ID | 24hr post check-in or auto-resolution |
| outage.reported | Outage claim + cure timer | Guest report |
| outage.resolved | Resolution proof + refund amount | Host fix or timer expiry |
| scout.ticket.assigned | Ticket details, location, pay | System dispatch |
| move.dispatched | Driver details, ETA, tracking URL | Driver assignment |

9. INFRASTRUCTURE BADGING & VERIFICATION MATRIX

9.1 Badge Lifecycle

[Listing Created] | [Audit Requested] -> Flex Guide dispatched | [Field Audit Completed] -> Cryptographic payload generated | [Payload Verified] -> Signature valid, geofence confirmed | [Badge Awarded] -> Added to listing record with expiry date | [Annual Re-Audit] -> 30 days before expiry, auto-request new audit | [Badge Expired] -> If no re-audit, badge removed, listing downgraded

9.2 Detailed Badge Specifications

Power Badges

| Badge | Requirements | Test Protocol | Evidence Required |
| --- | --- | --- | --- |
| BADGE_POWER_247_UNBROKEN | ATS or solar hybrid; <10s switchover; sustains 100% load including ACs | Main breaker trip test; 15s continuous video; nameplate kVA photo | Video URL, switchover time (ms), heavy loads sustained (boolean) |
| BADGE_POWER_WORK_READY | Inverter/solar sustaining Wi-Fi router, PC charging, lights indefinitely (no AC) | Load test with ACs off; battery chemistry verification | Battery type, capacity (kWh), test duration |
| BADGE_POWER_ON_DEMAND_GEN | Manual generator; 15-30 min start; scheduled evening windows | Host protocol walkthrough; fuel reserve check; start test video | Fuel level %, generator capacity (kVA), start time (min) |

Internet Badges

| Badge | Requirements | Test Protocol | Evidence Required |
| --- | --- | --- | --- |
| BADGE_NET_ULTRA_FIBRE_100 | >=100 Mbps down / 50 Mbps up; <25ms latency; uncapped fiber | Dual speed test: router line-of-sight + furthest workspace; ISP billing OCR | Two speed test results, ISP name, plan type, billing screenshot |
| BADGE_NET_PRO_WORK_30 | >=30 Mbps down / 15 Mbps up; <60ms latency; router on dedicated mini-UPS | Speed test at primary workspace; router power source inspection | Speed test result, router UPS present (boolean) |

Security Badges

| Badge | Requirements | Test Protocol | Evidence Required |
| --- | --- | --- | --- |
| BADGE_SEC_FORTIFIED_ESTATE | 24/7 manned gate; perimeter electric fence; access control; zero indoor cameras | Gate security interview; fence voltage monitor inspection; camera privacy sweep | Interview notes, voltage reading, camera sweep video |
| BADGE_SEC_SELF_CHECKIN | Digital keypad or smart lockbox; dynamic OTP generation | Test code generation; remote unlock test by scout | Lock type, test code generation success (boolean) |

9.3 IoT Telemetry Integration

| Device Type | Data Collected | Update Frequency | Badge Relevance |
| --- | --- | --- | --- |
| Smart Plug (Power) | On/off status, voltage, frequency | Every 60 seconds | BADGE_POWER_247_UNBROKEN |
| Speed Test Edge | Download/upload/latency/jitter | Every 5 minutes | BADGE_NET_* |
| Water Level Sensor | Tank capacity, current level | Every 15 minutes | Water badge (future) |
| Smart Lock | Battery level, unlock events | Event-driven | BADGE_SEC_SELF_CHECKIN |

10. FIELD SCOUT ENGINE & CRYPTOGRAPHIC AUDIT

10.1 Scout Mobile App Specification

Platform: React Native (iOS/Android) with offline-first architecture

Core Features

| Feature | Specification |
| --- | --- |
| Offline Cache | SQLite database stores tickets, photos, videos locally; syncs on connection |
| GPS Geofencing | Must be within 50m of listing coordinates to begin audit |
| Camera Capture | Native camera with EXIF preservation; automatic GPS tagging |
| Speed Test SDK | Custom in-app speed test (multi-threaded, tests to nearest cloud edge) |
| Cryptographic Signing | Ed25519 keypair generated in secure enclave; private key never leaves device |
| Breaker Trip Test | Video recording during main breaker flip; timer for switchover |
| WhatsApp Integration | Scout can message host directly for access coordination |

Audit Payload Schema (JSON)

The full JSON schema is specified in the uploaded PRD document. Key required fields: - audit_id, listing_id, scout_id - inspection_metadata (timestamp_utc, geofence_verified, gps_coordinates, what3words, device_telemetry) - power_infrastructure (system_type, generator_details, solar_inverter_details, trip_test_result, awarded_badge) - internet_connectivity (isp_name, connection_type, plan_type, router_ups_present, speed_tests, awarded_badge) - water_and_utilities (water_backup_present, source, storage_capacity_litres, filtration_installed) - security_and_access (manned_gate_247, electric_perimeter_fence, smart_lock_functional, indoor_camera_detected, awarded_badge) - cryptographic_verification (scout_public_key, payload_sha256_hash, scout_digital_signature)

Verification Flow

- Scout completes audit checklist in app

- App generates JSON payload from all captured data

- App computes SHA-256 hash of payload

- App signs hash with Ed25519 private key (stored in secure enclave)

- Payload + signature uploaded to server

- Server verifies:

  - Signature valid against scout’s registered public key

  - Geofence: GPS coordinates within 50m of listing

  - Timestamp: Within 4 hours of audit start

  - Photo integrity: EXIF hashes match uploaded files

- If all checks pass, payload forwarded to Badge Engine

- Badge Engine evaluates against badge criteria and awards/denies

10.2 Scout Compensation Model

| Activity | Payment | Timeline |
| --- | --- | --- |
| Audit completion | C25-50 per audit (based on distance + complexity) | 24 hours post verification |
| Re-audit (annual) | C15-30 | Same |
| Dispute mediation | C10 per case | Post-resolution |
| Referral bonus (landlord signs up) | C20 | Listing goes live |
| Quality bonus (zero disputes for 30 days) | C100 | Monthly |

11. ESCROW, PAYMENTS & MULTI-RAIL FINANCIAL ARCHITECTURE

11.1 Escrow Policies

Short Stays (< 30 days)

- 100% of booking capital held in escrow until 24 hours post check-in

- If no critical dispute raised, host payout dispatched instantly via MoMo/bank rails

- Guest cancellation: Full refund if >48hrs before check-in; 50% refund if 24-48hrs; no refund if <24hrs

Medium/Long Stays (1-12 months)

- First month’s rent + security deposit held in escrow

- Ongoing rent disbursed on recurring monthly cycle via:

  - Automated MoMo debit (tenant authorizes once)

  - Employer payroll deduction

  - Flex-Advance circle payout

- Security deposit released within 14 days of move-out, minus damages (with photo evidence)

11.2 Multi-Rail Settlement Pattern

PAYMENT INGESTION Tenant pays via: MTN MoMo / M-Pesa / Card / Bank / USDC | v FLEX-LIVING ESCROW - Funds held in segregated accounts per country - Daily reconciliation across all rails - Real-time balance tracking per booking | v PAYOUT DISBURSEMENT - Host receives via preferred rail (MoMo default) - Diaspora landlords receive USDC (auto-conversion) - Flex Guides paid via MoMo - Platform fees deducted automatically

11.3 USDC Stablecoin Rail (Diaspora)

| Step | Action | Actor | Time |
| --- | --- | --- | --- |
| 1 | Diaspora investor deposits USDC to Flex-Living wallet | Investor | <10 min |
| 2 | Platform holds USDC in escrow | Flex-Living | Instant |
| 3 | Tenant pays monthly rent in local currency (GHS/NGN/KES) | Tenant | Monthly |
| 4 | Platform converts local currency to USDC at market rate | Flex-Living | Auto |
| 5 | USDC credited to investor wallet | Platform | Monthly |
| 6 | Investor withdraws USDC to personal wallet | Investor | <24 hrs |

FX Risk Mitigation: - Platform hedges 30-day forward contracts for major currency pairs - Spread markup of 1.5% on conversion (vs. 5% bank spread) - USDC held in Circle-backed custody (regulated, audited)

11.4 Employer Payroll Deduction

Integration Flow: 1. Employer signs partnership agreement with Flex-Living 2. HR platform integration (API or file-based) 3. Employee enrolls in Flex-Advance during onboarding 4. Monthly rent deducted pre-tax or post-tax from salary 5. Deduction report sent to Flex-Living 6. Platform credits tenant account and disburses to host

Benefits to Employer: - Employee retention tool (housing stability reduces turnover) - No cost to employer (Flex-Living pays integration fee) - Branded as “employee wellness benefit”

12. SLA & AUTOMATED DISPUTE ENGINE

12.1 Outage Reporting Flow

[Tenant taps “Report Outage” in app] | [App presents categories: Power, Wi-Fi, Water, Security, Lock Access] | [App runs automated diagnostic based on category] |– Power: IoT smart plug ping + ambient light video capture + router offline check |– Wi-Fi: In-app multi-thread speed test to nearest cloud edge |– Water: Manual photo upload (no IoT yet) |– Security/Lock: Manual photo/video upload | [If diagnostic confirms breach against badge SLA] | [System auto-classifies severity tier] |– Tier 1 (Critical): Total infrastructure collapse |– Tier 2 (Degraded): Partial failure against badge promise |– Tier 3 (Minor): Delayed or reduced service | [Cure timer starts: 2hrs (T1), 4hrs (T2), 6hrs (T3)] | [Auto-alerts sent to host: SMS + WhatsApp + IVR voice call] | [Host receives countdown timer link] | [Host can: Upload resolution proof, request extension (once), or do nothing] | [Timer expires] | [Escrow auto-triggers refund per tier matrix] | [If Tier 1: 1-Tap Relocation Protocol activated] | [Guest receives: Refund credit + relocation options + free move]

12.2 Financial Compensation Matrix

| Severity Tier | Triggering Event | Host Cure Window | Guest Remedy & Escrow Action | Host Penalty |
| --- | --- | --- | --- | --- |
| Tier 1: Critical Infrastructure Collapse | Total power blackout with zero backup >1 hr; no water >3 hrs; total internet blackout >4 hrs | 2 Hours | Immediate relocation to equivalent badged property + 100% refund of remaining unused nights + free ride credit | Badge stripped; $50 relocation fine deducted from host balance; 1 strike added |
| Tier 2: Degraded Capacity | AC offline during power cut (on 24/7 Unbroken badge); Wi-Fi speeds <50% of badge tier for >3 hrs | 4 Hours | 30% daily rate refund credited from escrow for each affected 24-hour cycle | Badge downgraded to next lower tier; warning strike logged |
| Tier 3: Minor Disruption | Manual generator start delay (15-45 min); smart lock battery depleted; hot water heater failure | 6 Hours | 15% daily rate refund credited from escrow for that day | Mandatory maintenance receipt upload within 48 hours |

12.3 Host Strike System

| Strikes | Consequence |
| --- | --- |
| 0 | Full platform privileges |
| 1 | Warning + mandatory re-audit within 30 days |
| 2 | Listing suppressed in search (bottom 20% of results) |
| 3 | Account suspension + escrow hold until all disputes resolved |
| 4+ | Permanent ban + legal referral for fraud |

Strikes decay: 1 strike removed every 12 months of clean record.

13. MOVE-IN & LOGISTICS CONCIERGE

13.1 Service Overview

The Move-In Concierge handles the physical relocation of tenants from their old residence to their new Flex-Living verified property. This includes vehicle dispatch, condition inventory, and utility token handover.

13.2 Vehicle Fleet Model

Rather than owning vehicles, Flex-Living operates a vetted driver marketplace:

| Vehicle Type | Capacity | Use Case | Price Model |
| --- | --- | --- | --- |
| Bike/Courier | 2 bags | Single room, light luggage | Fixed: C30-50 per trip |
| Small Van | 1 room worth | Studio, single person | Fixed: C80-150 based on distance |
| Medium Truck | 2-3 rooms worth | Apartment, family | Fixed: C200-350 based on distance + load |
| Large Truck | Full house | House, multi-bedroom | Fixed: C400-700 based on distance + load |

13.3 Driver Vetting Process

- Application: Driver submits ID, vehicle registration, insurance

- Background Check: Criminal record check via local police

- Vehicle Inspection: Flex Guide inspects vehicle condition, capacity, safety

- Test Run: Driver completes 3 supervised moves with experienced Flex Guide

- Onboarding: Driver receives branded vest, app access, GPS tracker

- Ongoing: Monthly re-inspection, customer rating threshold (>4.0/5.0)

13.4 Move Job Lifecycle

[Booking Confirmed] | [Tenant requests Flex-Move during booking or later] | [App calculates fixed quote based on:] |– Distance (pickup to delivery, via What3Words) |– Load estimate (number of rooms, tenant self-reports) |– Vehicle type (recommended based on load) |– Time of day (peak hours surcharge: +20%) | [Tenant confirms quote and schedules date/time] | [Payment held in escrow (part of booking escrow or separate)] | [System dispatches nearest available vetted driver] | [Driver arrives at pickup location] | [Condition Inventory: Driver + Tenant photograph all items before loading] | [Items loaded, GPS tracking activated] | [Driver delivers to new Flex-Living property] | [Condition Inventory: Driver + Tenant photograph all items after unloading] | [Tenant confirms delivery in app] | [Escrow released to driver (minus 15% platform commission)] | [Utility Token Handover:] |– ECG/Ikeja Electric/KPLC meter token auto-transferred |– Wi-Fi credentials shared via app |– Water tank level documented

13.5 Women’s Safety Protocol

- Female tenants can request female drivers (if available in area)

- All drivers have real-time GPS tracking shared with tenant + emergency contact

- SOS button in app triggers immediate alert to Flex-Living ops + local police

- Driver identity (photo, ID number, vehicle plate) shared before pickup

- Community verification: Driver must be known/respected in their operating area

14. SECURITY, COMPLIANCE & REGULATORY FRAMEWORK

14.1 Data Protection & Privacy

| Requirement | Implementation |
| --- | --- |
| Ghana Data Protection Act 2012 | Consent management, data minimization, right to deletion |
| Nigeria NDPR (2019) | Cross-border transfer restrictions, DPO appointment |
| Kenya Data Protection Act 2019 | Consent for biometric data, data subject rights |
| GDPR (for diaspora users) | Lawful basis, data portability, right to erasure |

Technical Measures: - Encryption at rest: AES-256 for all databases - Encryption in transit: TLS 1.3 for all APIs - PII tokenization: Phone numbers and IDs hashed in logs - Data retention: Audit logs 7 years, user data 3 years post-deletion request - Access control: RBAC with principle of least privilege

14.2 Financial Compliance

| Jurisdiction | Requirement | Flex-Living Approach |
| --- | --- | --- |
| Ghana | Bank of Ghana payment services regulation | Partner with licensed payment provider; don’t hold funds directly |
| Nigeria | CBN mobile money guidelines | Flutterwave/Paystack handle NGN custody |
| Kenya | CBK National Payment System Act | M-Pesa Daraja integration via licensed partner |
| All | Anti-Money Laundering (AML) | KYC Tier 2+ for transactions >$1,000; suspicious activity reporting |
| All | FATF Travel Rule (for USDC) | Transaction monitoring for crypto rails >$1,000 |

14.3 Property & Rental Law Compliance

| Market | Legal Framework | Compliance Action |
| --- | --- | --- |
| Ghana | Rent Act 1963 (Act 220); REAC Act 2020 | Full REAC licensing for agents; advance capped at 6 months (platform enforces) |
| Nigeria | State-level tenancy laws (Lagos Tenancy Law 2011) | Digital lease templates compliant per state; Lagos priority |
| Kenya | Landlord and Tenant (Shops, Hotels and Catering Establishments) Act | Standard lease terms; deposit protection |
| All | Contract law | Digital signatures legally binding; e-signature act compliance |

14.4 Tax Compliance Automation

| Jurisdiction | Tax Type | Automation |
| --- | --- | --- |
| Ghana | Rental income tax (8% flat for residential) | Auto-calculation from escrow payouts; quarterly GRA filing |
| Nigeria | Personal income tax (state-level) | Auto-calculation; state-appropriate filing |
| Kenya | Withholding tax on rent (10% for residents, 30% non-resident) | Auto-deduction from diaspora payouts; KRA filing |
| All | VAT (where applicable) | Auto-calculation on platform fees; monthly filing |

Landlord Dashboard Feature: - Quarterly tax estimate visible in real-time - One-tap filing (pre-filled forms) - Payment confirmation and receipt storage - Annual tax summary for personal filing

15. INFRASTRUCTURE & DEVOPS STACK

15.1 Cloud Architecture

| Layer | Technology | Justification |
| --- | --- | --- |
| Primary Cloud | AWS (us-east-1 + af-south-1) | Global reach + African latency optimization |
| Disaster Recovery | Multi-region active-passive | RPO < 5 min, RTO < 30 min |
| CDN | CloudFront + Cloudflare | Static assets, media delivery, DDoS protection |
| Container Orchestration | Amazon EKS (Kubernetes) | Microservices scaling, self-healing |
| Serverless | AWS Lambda (event processing) | Cost-effective for sporadic workloads |

15.2 Database & Storage

| Service | Technology | Use Case |
| --- | --- | --- |
| Primary Database | PostgreSQL 15 + PostGIS | Relational data, spatial queries |
| Read Replicas | PostgreSQL (multi-AZ) | Search, reporting, analytics |
| Cache | Redis Cluster (ElastiCache) | Sessions, rate limiting, real-time data |
| Search | Elasticsearch | Listing search, geo-spatial queries, badge filtering |
| Object Storage | S3 + CloudFront | Photos, videos, audit evidence |
| Backup | S3 Glacier + cross-region replication | 7-year retention for audit logs |
| Time-Series | InfluxDB (self-hosted) | IoT telemetry, speed test history |

15.3 Message Bus & Event Streaming

| Service | Technology | Use Case |
| --- | --- | --- |
| Primary Message Bus | Apache Kafka (MSK) | Cross-service async communication |
| Dead Letter Queue | AWS SQS | Failed event retry |
| Event Store | Kafka (compacted topics) | Audit trail, event sourcing |
| Real-Time | WebSocket (API Gateway) | Live tracking, notifications |

15.4 CI/CD & DevOps

| Practice | Tool | Configuration |
| --- | --- | --- |
| Source Control | GitHub | Monorepo with service boundaries |
| CI/CD | GitHub Actions | Build, test, deploy pipelines |
| Infrastructure as Code | Terraform | All AWS resources codified |
| Container Registry | Amazon ECR | Immutable image tags |
| Monitoring | Datadog + AWS CloudWatch | APM, logs, metrics, alerts |
| Error Tracking | Sentry | Real-time error alerting |
| API Documentation | Swagger/OpenAPI 3.0 | Auto-generated from code |

15.5 Security Stack

| Layer | Tool/Practice |
| --- | --- |
| WAF | AWS WAF + Cloudflare |
| DDoS Protection | Cloudflare Magic Transit |
| Secrets Management | AWS Secrets Manager + HashiCorp Vault |
| Vulnerability Scanning | Snyk (dependencies) + Trivy (containers) |
| Penetration Testing | Quarterly by third-party (Cobalt.io) |
| Compliance Monitoring | Vanta (SOC 2 prep) |

15.6 Mobile Development

| Platform | Framework | Offline Strategy |
| --- | --- | --- |
| Tenant App | React Native | Redux Persist + SQLite; sync queue |
| Landlord App | React Native | Same |
| Flex Guide App | React Native | SQLite + background sync; works fully offline |
| Minimum OS | Android 8.0 / iOS 13 | Covers 95% of African smartphones |

15.7 Web Development

| Platform | Framework | Hosting |
| --- | --- | --- |
| Tenant Web | Next.js 14 | Vercel (edge) |
| Landlord Dashboard | Next.js 14 | Vercel |
| Diaspora Dashboard | Next.js 14 | Vercel |
| Admin Dashboard | Next.js 14 | Vercel |
| WhatsApp Bot | Node.js + Express | AWS Lambda |
| USSD Gateway | Node.js + Express | AWS Lambda |

16. IMPLEMENTATION ROADMAP

16.1 Phase 1: Foundations (Weeks 1-4)

| Week | Deliverable | Owner | Success Criteria |
| --- | --- | --- | --- |
| 1 | Multi-tenant DB schema (PostgreSQL + PostGIS); Auth pipeline (phone OTP) | Backend | DB migrations clean; OTP delivery <30s |
| 2 | KYC integration (Ghana Card API, Smile Identity); User roles | Backend | KYC Tier 1 flow complete; selfie match >95% accuracy |
| 3 | Listing Catalog Service; What3Words + Plus Codes integration; Elasticsearch indexing | Backend | Search returns results <500ms; geo-queries accurate |
| 4 | Basic tenant mobile app (browse, search, view listing); Landlord WhatsApp bot v1 | Mobile + Bot | App installable; bot responds to “Hi” with onboarding flow |

16.2 Phase 2: Field Scout Engine (Weeks 5-8)

| Week | Deliverable | Owner | Success Criteria |
| --- | --- | --- | --- |
| 5 | React Native Flex Guide app scaffold; offline SQLite cache; camera integration | Mobile | App installs on Android 8+; photos save locally |
| 6 | GPS geofencing; EXIF hashing; custom speed test SDK | Mobile | Geofence accuracy <10m; speed test matches Ookla |
| 7 | Ed25519 key generation in secure enclave; payload signing; upload/sync | Mobile + Backend | Signature verifies server-side; offline sync <5s |
| 8 | Scout Dispatch Dashboard; QA review workflow; badge assignment engine | Backend + Admin | Dispatch algorithm assigns nearest scout; badge rules engine accurate |

16.3 Phase 3: Payments & Escrow (Weeks 9-12)

| Week | Deliverable | Owner | Success Criteria |
| --- | --- | --- | --- |
| 9 | MTN MoMo + Telecel Cash webhooks; Paystack integration | Backend | Payment confirmation <10s; webhook idempotency tested |
| 10 | Escrow State Machine; hold/release/freeze states; automated payouts | Backend | State transitions atomic; payout settles <24hrs |
| 11 | M-Pesa Daraja integration; Flutterwave multi-currency; USDC deposit address generation | Backend | All rails tested in sandbox; USDC deposit confirms on-chain |
| 12 | Financial reconciliation dashboard; daily settlement reports | Admin | Reports accurate to the cent; exception handling tested |

16.4 Phase 4: Guest Experience & SLA (Weeks 13-16)

| Week | Deliverable | Owner | Success Criteria |
| --- | --- | --- | --- |
| 13 | Tenant booking flow (search -> book -> pay); Flex-Stay pricing (daily/weekly/monthly) | Mobile | End-to-end booking <3 min; pricing calculations correct |
| 14 | Digital lease generation + e-signature; host approval workflow | Backend | Lease legally compliant; e-signature binding |
| 15 | In-app outage reporting; automated diagnostics (speed test, IoT ping); cure timer | Mobile + Backend | Report -> diagnostic -> alert flow <60s |
| 16 | Auto-refund engine; 1-Tap Relocation Protocol; host strike system | Backend | Refund triggers correctly; relocation options relevant |

16.5 Phase 5: Logistics & Pilot Launch (Weeks 17-20)

| Week | Deliverable | Owner | Success Criteria |
| --- | --- | --- | --- |
| 17 | Flex-Move driver marketplace; fixed pricing algorithm; GPS tracking | Backend + Mobile | Quote accurate within 10%; tracking updates every 30s |
| 18 | Condition inventory photo logging; check-in/check-out workflow | Mobile | Before/after photos timestamped and hashed |
| 19 | Utility token API integration (ECG, Ikeja Electric, KPLC); auto-handover | Backend | Token transfer successful; credentials shared securely |
| 20 | CLOSED BETA LAUNCH — Accra + Lagos; 20 Flex Guides; 100 direct hosts; corporate/diaspora users | All | 500 verified listings; 200 successful bookings; <5% dispute rate |

16.6 Post-MVP Roadmap

| Quarter | Focus | Key Deliverables |
| --- | --- | --- |
| Q3 2026 | Ghana Scale | 5,000 listings; Flex-Advance public launch; 50 Flex Guides |
| Q4 2026 | Nigeria Entry | Lagos launch; 15,000 listings; Paystack primary rail |
| Q1 2027 | Kenya Entry | Nairobi launch; M-Pesa integration; 10,000 listings |
| Q2 2027 | Diaspora Suite | USDC full flow; London/NYC marketing; 500 diaspora landlords |
| Q3 2027 | API Ecosystem | Flex Score API; 20 fintech partners; B2B revenue stream |
| Q4 2027 | Pan-African | 8 countries; 200,000 users; profitability |

17. RISK REGISTER & MITIGATION

| Risk ID | Risk | Probability | Impact | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R-01 | Landlords refuse to list without agent intermediaries | Medium | High | Scout-mediated onboarding; “we bring tenants, you keep full rent” pitch | Growth |
| R-02 | Flex Guide bribery by landlords to fake audits | Medium | Critical | Cryptographic signing (can’t fake without private key); neighbor verification; random re-audits | Product |
| R-03 | RentSusu/Flex-Advance mass defaults | Medium | Critical | Employer payroll deduction tier; default insurance (5% of pool); credit bureau integration; conservative initial circles | Finance |
| R-04 | Mobile money API downtime | High | High | Multi-rail fallback (if MoMo fails, auto-switch to Paystack/card); offline payment queue | Engineering |
| R-05 | USDC regulatory ban | Low | High | MoMo/card rails as primary; USDC positioned as “diaspora convenience” not core; legal monitoring | Legal |
| R-06 | Competitor price war (PropertyPro.ng free listings) | Medium | Medium | Zero commission is already our model; differentiation is trust/financing, not price | Strategy |
| R-07 | IoT smart plug theft/damage | Medium | Medium | Landlord-owned (not platform-owned); insurance rider; deposit deduction for damage | Operations |
| R-08 | Data breach exposing KYC documents | Low | Critical | Encryption at rest + transit; minimal PII storage; quarterly pen tests; SOC 2 certification | Security |
| R-09 | Scout safety during property visits | Medium | High | GPS tracking shared with ops; SOS button; visit scheduling during daylight; high-crime area flagging | Operations |
| R-10 | Government regulatory shutdown | Low | Critical | Full compliance from Day 1; government partnerships; legal counsel in each market; trade association membership | Legal |
| R-11 | Currency devaluation eroding escrow balances | High | Medium | Daily reconciliation; USD-peg option for diaspora; hedging for large balances | Finance |
| R-12 | Tenant fraud (fake identity, payment reversals) | Medium | High | KYC Tier 2+ for long stays; mobile money irreversibility (where supported); Flex Score threshold for premium properties | Trust |

18. SUCCESS METRICS & KPIs

18.1 North Star Metric

Monthly Verified Bookings (MVB): Number of bookings completed where both listing verification and tenant satisfaction thresholds are met.

Target: 10,000 MVB by Month 18.

18.2 Primary KPIs

| KPI | Definition | Target (M6) | Target (M12) | Target (M18) |
| --- | --- | --- | --- | --- |
| Verified Listings | Live listings with >=1 active badge | 500 | 5,000 | 50,000 |
| Active Users | MAU (monthly active users) | 1,000 | 10,000 | 50,000 |
| Booking Conversion | Search -> Booking rate | 8% | 12% | 15% |
| Listing Accuracy | % of listings matching scout report (dispute rate inverse) | 99.5% | 99.7% | 99.8% |
| Flex-Advance Uptake | % of long-stay bookings using Flex-Advance | 20% | 40% | 50% |
| Scout Network | Active Flex Guides | 20 | 50 | 200 |
| GMV | Gross Merchandise Value (total booking value) | $50K/mo | $500K/mo | $5M/mo |
| Net Revenue | Platform revenue after payouts | $5K/mo | $50K/mo | $500K/mo |
| NPS | Net Promoter Score (tenants) | +30 | +40 | +50 |
| Organic Acquisition | % of new users from referrals/organic | 60% | 65% | 70% |
| Diaspora Landlords | Active diaspora-managed properties | 0 | 50 | 500 |

18.3 Operational Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Scout audit completion time | <48 hours from request | Ticket timestamp -> report submission |
| Escrow payout speed | <24 hours post check-in | Check-in confirmation -> host wallet credit |
| Outage resolution rate | >80% within cure window | Outage claims resolved by host before timer expiry |
| Move job on-time rate | >95% within scheduled window | Scheduled time -> actual arrival |
| Customer support response | <2 hours for chat, <24 hours for email | First response time |
| App crash rate | <0.5% of sessions | Sentry error tracking |
| API uptime | >99.9% | CloudWatch monitoring |

19. APPENDICES

Appendix A: Glossary

| Term | Definition |
| --- | --- |
| Flex Guide | Community scout who verifies property infrastructure and assigns badges |
| Flex-Advance | Rotating savings circle or employer payroll deduction for rent advance financing |
| Flex Score | Rental credit score (300-850) based on payment history, reviews, and verification |
| Flex-Move | On-demand moving and relocation service booked through platform |
| Badge | Infrastructure certification awarded after scout audit (power, internet, security, etc.) |
| Escrow | Third-party holding of funds until contractual conditions are met |
| MoMo | Mobile Money (MTN Mobile Money, M-Pesa, etc.) |
| USDC | USD Coin stablecoin on Solana/Polygon blockchains |
| What3Words | Geolocation system dividing world into 3m x 3m squares with unique 3-word addresses |
| REAC | Real Estate Agency Council (Ghana) |

Appendix B: Technology Stack Summary

| Layer | Technology |
| --- | --- |
| Mobile Apps | React Native |
| Web Frontend | Next.js 14 |
| API Backend | Node.js (Express/NestJS), Python (FastAPI), Go |
| Databases | PostgreSQL 15 + PostGIS, Redis, Elasticsearch, InfluxDB |
| Message Bus | Apache Kafka (AWS MSK) |
| Cloud | AWS (primary), Cloudflare (CDN/WAF) |
| Containers | Docker, Kubernetes (EKS) |
| CI/CD | GitHub Actions, Terraform |
| Monitoring | Datadog, CloudWatch, Sentry |
| Crypto | Ed25519 (signing), SHA-256 (hashing), Solana/Polygon (USDC) |

Appendix C: External API Integrations

| Service | API | Use Case | Status |
| --- | --- | --- | --- |
| MTN MoMo | REST API | Mobile money payments | Required |
| M-Pesa Daraja | REST API | Mobile money payments (Kenya) | Required |
| Paystack | REST API | Card/bank payments (Nigeria) | Required |
| Flutterwave | REST API | Multi-currency card/bank | Required |
| What3Words | REST API | Addressing and navigation | Required |
| Google Maps | REST/JS API | Routing, geocoding | Required |
| Smile Identity | REST API | KYC/ID verification | Required |
| Circle (USDC) | REST API | Stablecoin deposits/withdrawals | Phase 3 |
| Twilio | REST API | SMS, IVR, WhatsApp Business | Required |
| Africa’s Talking | REST API | SMS (alternative to Twilio) | Backup |
| ECG/Ikeja Electric/KPLC | REST API | Utility token purchase/transfer | Phase 5 |

Appendix D: Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0.0-MVP | Original | PRD Author | Initial technical specification |
| 2.0.0 | August 2026 | Flex-Living Strategy Team | Fused market strategy, business model, community growth, and technical PRD into unified build document |

END OF DOCUMENT

Document Classification: Confidential — Internal Use Only Next Review Date: September 2026 Distribution: Engineering, Product, Operations, Executive Team, Investors